## Slide 1: Implementation roadmap by phase
BALL CORPORATION · ENTERPRISE AGENTIC AI ON AZURE
The activities needed to stand up the reference architecture, in three tracks and four phases.
1 · AI platform setup
2 · AI data readiness
3 · AI use cases

## Slide 2: AI platform setup
TRACK 1 OF 3
PHASE 1
Foundation
Azure landing zone, subscriptions, VNets, private endpoints
Entra ID SSO, MFA / PIM, conditional access
RBAC / ABAC roles and fine-grained permissions
Key Vault, TDE / TLS encryption
Front Door + API Management gateway
Terraform / Bicep IaC, GitHub Actions CI/CD
ACR, AKS and Container Apps
PHASE 2
Core AI build
AI Foundry hub and projects
AI gateway / model router: Azure OpenAI, Anthropic, Gemini, self-hosted
Agent orchestrator: Foundry Agent Service, Semantic Kernel, LangGraph
Memory layer: working, conversation, long-term
Prompt library, templates, versioning
Content Safety and Prompt Shields
PHASE 3
Scale
Redis semantic, embedding and response caches
Service Bus, Event Grid, Durable Functions
Tool and MCP registry with permissions
Human-in-the-loop review and escalation
Admin panel: agent registry, users, policies
Tracing in Azure Monitor and App Insights
PHASE 4
Optimize
Evaluation: AI eval SDK, RAGAS, hallucination checks
Token usage tracking and budgets per agent
A/B testing of prompts and models
Backup, DR, point-in-time recovery
SLO alerting to Teams / PagerDuty
On-prem MES gateway, plant to cloud

## Slide 3: AI data readiness
TRACK 2 OF 3
PHASE 1
Assess
Inventory sources: SAP S/4HANA, MES, AVEVA PI, SharePoint, Coupa
Classify data and tag PII
Name data owners and stewards
ADLS Gen2 / Blob storage tiers
Azure SQL, PostgreSQL + pgvector
Catalog and lineage baseline in Purview
PHASE 2
Prepare
Pipelines from SAP, MES and file shares
Document ingestion: OCR, parsing, chunking
Embedding models: text-embedding-3, Cohere, BGE / E5
Hybrid index in Azure AI Search (vector + BM25 + ranker)
Data quality validation rules
Fabric / OneLake for analytics
PHASE 3
Enrich
Knowledge graph: Cosmos DB Gremlin, GraphRAG
Entity extraction and relationship linking
Event Hubs streaming of plant telemetry
Semantic memory indexes per domain
Row and document-level security on indexes
Golden test sets for evaluation
PHASE 4
Sustain
Automated re-indexing and freshness checks
End-to-end lineage in Purview
Retention and archive policies
Search index and storage backups
Data drift monitoring
Onboard new plants and regions

## Slide 4: AI use cases
TRACK 3 OF 3
PHASE 1
Discover
Build use-case backlog with plant and business owners
Rank by value and data readiness
Set success KPIs and baselines
Pick pilots: Analyst agent, Spec agent
Define approval rules per use case
Responsible-AI review
PHASE 2
Pilot
Analyst agent: plain-English questions over Fabric / SQL
Spec agent: RAG over specs and SOPs
Deliver in Teams / Copilot
Pilot at one or two plants
Collect user feedback and evaluations
Go / no-go against KPIs
PHASE 3
Expand
Maintenance agent: AVEVA PI signals + work orders
Quality agent: defect and SPC triage
Supply agent: SAP / Coupa supply risk
Planner agent coordinating other agents
Plant Ops web and mobile apps
Roll out to more plants
PHASE 4
Industrialize
Sustainability agent: energy and carbon reporting
Partner APIs for customers and suppliers
Approved write-back actions into SAP
Reusable agent templates
Adoption tracking and change management
Retire or refresh low-value agents

## Slide 5: Team activities and deliverables
OPERATING MODEL
Platform Engineering team
Builds and runs the Azure base
ACTIVITIES
Landing zone, networking, private endpoints
Entra ID, RBAC, Key Vault, encryption
API Management and AI gateway
AKS / Container Apps, IaC, CI/CD
Monitoring, backup and DR
DELIVERABLES
Secure Azure landing zone
Terraform / Bicep modules and pipelines
Gateway with quotas and routing
Runbooks, dashboards, DR plan
Foundry team
Owns AI Foundry and shared AI services
ACTIVITIES
Foundry hub, projects, model catalog
Agent orchestration, memory, MCP tools
RAG pipeline, embeddings, AI Search
Prompt library, Content Safety
Evaluation, tracing, usage tracking
DELIVERABLES
Approved model catalog and router rules
Reusable agent and RAG templates
MCP tool registry with permissions
Evaluation suite and quality gates
Factory team
Delivers use cases with the plants
ACTIVITIES
Gather use cases with plant owners
Build agents from Foundry templates
Connect SAP, MES, AVEVA PI data
Run plant pilots and user testing
Train users, drive adoption
DELIVERABLES
Prioritized use-case backlog
Production agents in Teams and apps
KPI results per pilot and plant
Rollout playbook for new plants